Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| TEAM LEADER | KIRUTHIKA K |
| --- | --- |
| EMAIL ID | sac2427bca5264@ssacollegachennai.com |
| TEAM MEMBER | KONANKI VAISHNAVI G |
| EMAIL ID | sac2427bac5287@ssacollegechennai.com |
| TEAM MEMBER | LAVANYA M |
| EMAIL ID | sac2427bac5201@ssacollegechennai.com |
| TEAM MEMBER | LEKHA SREE G |
| EMAIL ID | sac2427bca5208@ssacollegechennai.com |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Authentication | USN-1 | As a user, I can register for AI FitTrack using my account details. | 3 | High | Harshini |
| Sprint-1 | Project Setup & Authentication | USN-2 | As a user, I can log in securely and receive a JWT token. | 3 | High | harini |
| Sprint-1 | Project Setup & Authentication | USN-3 | As an authenticated user, I can access protected FitTrack APIs. | 2 | High | jasra |
| Sprint-2 | Workout Management | USN-4 | As a user, I can create and save a workout record. | 3 | High | Jency jaya |
| Sprint-2 | Workout Management | USN-5 | As a user, I can view, update, and delete my workout records. | 5 | High | Harshini |
| Sprint-2 | Workout Management | USN-6 | As a user, I can search workout history by name, category, or date. | 3 | Medium | Harini |
| Sprint-3 | AI Fitness Features | USN-7 | As a user, I can receive AI workout recommendations based on age, fitness goal, and experience. | 5 | High | Harshini |
| Sprint-3 | AI Fitness Features | USN-8 | As a user, I can receive AI fitness insights from workout statistics. | 5 | High | Harshini |
| Sprint-3 | AI Fitness Features | USN-9 | As a user, I can receive meaningful AI responses through the fitness service. | 3 | Medium | Jasra |
| Sprint-4 | Testing & Reliability | USN-10 | As a user, I receive clear error responses when invalid or unauthorized requests are made. | 3 | High | Jency Jaya |
| Sprint-4 | Testing & Reliability | USN-11 | As a tester, I can verify authentication, workout, and AI APIs using Postman. | 3 | High | Harshini |
| Sprint-4 | Testing & Reliability | USN-12 | As a project team, we can verify the complete FitTrack backend flow before release. | 3 | High | Jasra |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 16 sep 2026 | 18 sep 2026 | 8 | 18 sep 2026 |
| Sprint-2 | 20 | 19 sep 2026 | 20 sep 2026 | 11 | 21 sep 2026 |
| Sprint-3 | 20 | 22 sep 2026 | 21 sep 2026 | 13 | 23 sep 2026 |
| Sprint-4 | 20 | 24 sep 2026 | 24 sep 2026 | 9 | 25 sep 2026 |

Velocity:

For AI FitTrack, the planned total backlog is 41 story points across four sprints. Planned sprint velocity is approximately 10 story points per sprint.

AV=41/4​=10.25

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts